## Slide 1: Project Timeline

## Slide 2
w/c 10th December 2018 Pitch 3
  Finish design aspects of the game, continue work on prototype
w/c 17th December 2018
  Test finished prototype, with one round and basic items
w/c 31st December 2018
  Implement a second round, and test
w/c 7th January 2019
  Implement a third round and test
w/c 14th January 2019
  Test all rounds with a user group
w/c 21st January 2019
  From testing feedback, fix any bugs/issues
w/c 28th January 2018
  Finalise the prototype, ready for showing at Pitch 4
w/c 4th February 2019 Pitch 4
  This should be the MVP. The prototype should be finished and essentially the full game

## Slide 3
w/c 11th February 2019
  Work on improvements identified from the testing
w/c 18th February 2019
  Begin to turn the prototype into a polished game
w/c 25th February 2019
  Continue working on the game
w/c 4th March 2019
  Test the new game version with a focus group
w/c 11th March 2019 Pitch 5
  The game should now be finished completely, apart from assets or bugs identified
w/c 18th March 2019
  Test the game on a console with multiple controllers
w/c 15th March 2019
  Work on polish, assets/postprocessing effects .etc
w/c 1st April 2019
  Work on extra levels or features for the game

## Slide 4
w/c 8th April 2019
w/c 15th April 2019
w/c 22nd April 2019
w/c 29h April 2019
w/c 6th May 2019 Pitch 6 GOLD
  Game should now be fully complete!